Migration Guidelines from SQL Server 2016 to SQL Server 2022.

Attached zip file contains the following documents:

- sql_migration_checklist.xlsx (List of prerequisites and migration task steps).

- sql_migration_scripts.sql

- sql_server_settings_documentation.sql

- SQL Server 2019 Features.docx

- SQL Server 2022 Features.docx

sql_migration_scripts.sql is a T-SQL script to support your migration:

--------------------------------------------

- Backup All User Databases – Uses sp_MSforeachdb to back up all non-system databases.

- Restore from .bak Files – Template for restoring databases with file relocation.

- Script Out Logins – Generates CREATE LOGIN statements for user-defined logins.

- Script SQL Agent Jobs – Lists job metadata; full scripting recommended via SSMS.

- Check & Update Compatibility Levels – Sets all user databases to compatibility level 160 (SQL Server 2022).

sql_server_settings_documentation.sql is a T-SQL script to document your existing environment:

--------------------------------------------

- Server properties and configuration

- Trace flags and linked servers

- SQL Agent jobs, logins, and roles

- Database settings and file info

- Operators, alerts, endpoints, credentials

- Audit specifications and Resource Governor

Here is a list of SQL Server 2016 prerequisites for the SQL Server Migration process:

--------------------------------------------

- SQL Server 2016 SP3 or later is installed

- Processor: x64, minimum 1.4 GHz (2.0 GHz recommended)

- Memory: Minimum 1 GB (4 GB or more recommended)

- Disk Space: Minimum 6 GB on system drive

- Operating System: Windows Server 2016 or later

- .NET Framework 4.7.2 is installed

- SQL Server Setup Components: ODBC Driver 17, OLE DB Driver

- Upgrade account has local admin rights

- Upgrade account has sysadmin privileges on SQL Server

- All system and user databases are backed up

- Antivirus/endpoint protection temporarily disabled

- Run Data Migration Assistant (DMA) for deprecated features

- Check compatibility level and deprecated syntax

- Review SSIS/SSRS/SSAS package compatibility

- Review new features in SQL Server 2022

- Open required ports: 443, 53, 9354, 445, 12000

- Firewall and NSG rules allow SQL traffic

- Perform test upgrade in non-production environment

- Validate application compatibility

- Compare performance against baseline

- Validate security configurations

- Enable Query Store for performance monitoring

Here is a high-level overview of the SQL Server Migration process:

--------------------------------------------

Assessment and Planning

- Inventory and Compatibility Check: Use tools like SQL Server Data Migration Assistant (DMA) to assess your current environment for deprecated features, compatibility issues, and unsupported objects.

- Decide on Migration Type:

  - In-place upgrade: Faster but riskier; leaves behind unused components.

  - Side-by-side migration: Safer and cleaner; allows rollback and avoids legacy component clutter.

- Evaluate Application Dependencies: Ensure all applications are compatible with SQL Server 2022.

Pre-Migration Preparation

- Backups: Take full backups of all user and system databases (except TempDB).

- Performance Baseline: Capture performance metrics to compare post-migration behavior.

- Security Review: Audit logins, roles, and permissions. Plan for migration of SQL Server Agent jobs, linked servers, and SSIS packages if applicable.

- Clean Up: Remove unused features or components from SQL Server 2016 to reduce migration complexity.

Migration Execution

- Option A: In-Place Upgrade

  - Run SQL Server 2022 setup and choose “Upgrade from a previous version.”

  - Be aware: shared features and external packages may remain post-upgrade, potentially introducing security risks.

  - Use tools like SCCM or PowerShell to identify and remove legacy components.

- Option B: Side-by-Side Migration

  - Install SQL Server 2022 on a new server or VM.

  - Use tools like:

    - Backup/Restore

    - Detach/Attach

    - Log Shipping

    - Database Mirroring

    - Always On Availability Groups

  - Migrate logins, jobs, and linked servers manually or with scripts.

Post-Migration Validation

- Functional Testing: Validate application connectivity and functionality.

- Performance Testing: Compare against baseline metrics.

- Security Testing: Confirm permissions and roles are intact.

- Cleanup: Remove deprecated components and validate that no legacy services are running.

Monitoring and Optimization

- Enable Query Store to monitor query performance regressions.

- Use Extended Events and Azure Monitor for ongoing diagnostics.

- Consider enabling features like Intelligent Query Processing and Accelerated Database Recovery in SQL Server 2022.

References and Resources

- Microsoft Learn: SQL Server Upgrade Guide

- Upgrade to the Latest Version of SQL Server - SQL Server

- Overview of Data Migration Assistant (SQL Server)

- Supported Version and Edition Upgrades (SQL Server 2022) - SQL Server.

- SQL Server 2022: Hardware & software requirements - SQL Server